CR-001 — Migration Rollback / Down Migrations

1. Product definition

1.1 Define terminology:

- up migration

- down migration

- rollback target

- reversible vs non-reversible operation

1.2 Decide product behavior:

- does every generated migration include both up and down?

- can CoreRelm generate rollback SQL later from metadata/plan?

- do non-reversible operations fail, warn, or require explicit override?

1.3 Decide boundary:

- CoreRelm generates rollback artifacts/plans

- host app still owns discovery/execution orchestration unless intentionally expanded. The handoff currently keeps orchestration in the host app.

Discussion_Summary_CoreRelm_Mod…

2. TDD suite design first

2.1 Unit tests for operation reversibility

- CreateTable reverses to DropTable

- AddColumn reverses to DropColumn

- CreateIndex reverses to DropIndex

- AddForeignKey reverses to DropForeignKey

- trigger/function create/drop reversibility

- negative tests for non-reversible/destructive transformations

2.2 Planner tests

- generates correct down operations from known up operations

- preserves deterministic order

- handles mixed-operation plans

- flags operations that cannot be safely reversed

2.3 Renderer tests

- renders valid down SQL

- respects delimiter handling for triggers/functions

- preserves header/checksum conventions if rollback scripts are file-backed

2.4 Integration tests

- apply up migration, verify schema change

- apply corresponding down migration, verify original schema restored

- partial rollback scenarios

- rollback refusal for unsupported non-reversible cases

- checksum/status behavior after rollback, if relevant

3. Domain/model design

3.1 Introduce rollback-related models

- reversible operation contract

- down migration plan model

- rollback result/report DTOs

3.2 Decide whether rollback is:

- operation-based

- migration-file-based

- both

3.3 Keep abstractions provider-aware but not provider-locked:

- define provider-neutral concepts where possible

- allow MySQL-specific renderer implementation now

4. Implementation

4.1 Extend migration operation model with reversal support
4.2 Extend planner to produce down plans
4.3 Extend renderer to emit down SQL
4.4 Extend tooling surface as needed:

- generate down migration

- preview rollback

- validate rollback target

5. Documentation

5.1 Explain reversible vs non-reversible changes
5.2 Document rollback workflow and limitations
5.3 Add examples

CR-002 — Transactions API / Ergonomics

1. Product definition

1.1 Decide public API shape

- explicit begin transaction

- scoped transaction helper

- callback-based helper

- async-only vs sync+async

1.2 Decide semantics

- nested transaction behavior

- reuse existing transaction

- rollback on exception

- disposal rules

2. TDD suite design first

2.1 Success-path tests

- commit persists all changes

- rollback removes all changes

- explicit commit required vs auto-commit semantics

2.2 Negative-path tests

- exception triggers rollback

- using transaction after dispose throws

- nested invalid usage behavior

- connection loss/error propagation

2.3 Integration tests

- multiple statements in one transaction

- transaction across context operations

- async transactional flow

3. Domain/API design

3.1 Transaction handle abstraction
3.2 RelmContext integration points
3.3 Future provider-neutral transaction interfaces

4. Implementation

4.1 Add public transaction API
4.2 Connect to existing database work internals
4.3 Ensure migration/runtime behaviors remain cleanly separated

5. Documentation

5.1 Quickstart transaction example
5.2 Error handling guidance
5.3 Explicit non-goals

CR-003 — Optimistic Concurrency

1. Product definition

1.1 Choose concurrency model

- version column

- timestamp column

- attribute-based opt-in

1.2 Decide failure behavior

- exception

- result object

- configurable strategy

2. TDD suite design first

2.1 Positive tests

- update succeeds when token matches

- token changes after successful update

2.2 Negative tests

- update fails when token is stale

- delete fails when token is stale

- concurrency disabled path behaves normally

2.3 Integration tests

- two contexts load same row

- first update succeeds

- second update fails predictably

3. Domain/API design

3.1 Concurrency attribute/config model
3.2 Update pipeline integration
3.3 Exception/result types

4. Implementation

4.1 Add concurrency metadata handling
4.2 Modify SQL generation/update checks
4.3 Surface clear errors/results

5. Documentation

5.1 Explain how concurrency works
5.2 Show minimal example
5.3 Explain limitations

CR-004 — Diagnostics / Logging / Interception

1. Product definition

1.1 Choose observability surface

- logger integration

- callbacks/events

- interceptor interfaces

1.2 Decide exposure

- SQL text

- timings

- parameters

- migration plan summaries

- warnings/errors

1.3 Decide safety rules

- redact secrets/values where needed

- avoid noisy defaults

2. TDD suite design first

2.1 Unit tests

- interceptor invoked before/after execution

- timing captured

- errors surfaced correctly

- migration diagnostics emitted

2.2 Negative tests

- interceptor exception behavior

- disabled logging path remains silent

- sensitive-value redaction works

2.3 Integration tests

- actual command execution emits expected diagnostics

- migration generate/apply/rollback emits expected events

3. Domain/API design

3.1 Logging contracts
3.2 Interceptor contracts
3.3 Event payload models

4. Implementation

4.1 Hook runtime execution pipeline
4.2 Hook migration pipeline
4.3 Add configuration surface

5. Documentation

5.1 How to enable diagnostics
5.2 Examples with logging providers
5.3 Redaction guidance