CoreRelm TDD Test Matrix — Migration Rollback / Down Migrations

1. Feature Goal

Add support for deterministic rollback generation and execution support for migrations, built on top of CoreRelm’s existing migration architecture:

- schema introspection

- desired schema building

- migration planning

- SQL rendering

- migration metadata/header/checksum handling

- migration apply/status infrastructure.

2. Proposed Product Behavior to Lock Down With Tests First

Before writing implementation, the tests should establish these behavioral rules:

- A reversible up-migration can produce a deterministic down-migration

- Some operations are non-reversible and must be flagged explicitly

- Rollback generation must not silently invent lost data

- Down SQL rendering must be deterministic

- Triggers/functions must preserve delimiter correctness

- Rollback metadata/file behavior must align with existing filename/header/checksum conventions where applicable

- The design should prefer provider-neutral rollback concepts, even if the first renderer is MySQL-specific

3. Test Suite Structure

I recommend splitting the rollback TDD suite into five layers:

- Operation reversibility tests

- Rollback planner tests

- Rollback SQL renderer tests

- Rollback file/header/checksum tests

- Integration tests with real MySQL

That layering matches the current migration architecture described in the handoff: planner, renderer, script runner, applier, introspector, migrations store.

6. Suggested Initial Test Execution Order

This is the order I would actually build the tests in.

Wave 1 — core unit tests

- operation reversibility tests

- non-reversible operation tests

- reverse-ordering tests

Wave 2 — planner tests

- whole-plan reversal

- blockers/warnings

- deterministic output

Wave 3 — renderer tests

- basic down SQL rendering

- recreate-from-prior-definition rendering

- delimiter handling

Wave 4 — metadata/file tests

- header/file identity

- checksum behavior

- parser round-trip

Wave 5 — integration tests

- up then down baseline restore

- trigger/function rollback

- non-reversible rollback refusal

- status/bookkeeping behavior

7. Recommended Minimal V1 Rollback Scope

To avoid overbuilding the first version, I would define V1 rollback like this:

V1 supported reversible operations

- CreateTable → DropTable

- AddColumn → DropColumn

- CreateIndex → DropIndex

- AddForeignKey → DropForeignKey

- CreateTrigger → DropTrigger

- CreateFunction → DropFunction

V1 reversible only with original metadata retained

- DropIndex → CreateIndex

- DropForeignKey → AddForeignKey

- DropTrigger → CreateTrigger

- DropFunction → CreateFunction

V1 explicitly unsupported / blocker cases

- DropTable without full prior schema metadata

- DropColumn without original column definition

- AlterColumn when prior full definition is not available

- rename-like transformations inferred as destructive changes

- any rollback that would require reconstructing lost data

That gives you a professional first version without pretending to solve impossible rollback scenarios.